# PROJECT DEVELOPMENT PHASE REPORT

## 1. Introduction

The Project Development Phase focused on converting the planned design and requirements of LegalEase: AI-Powered Legal Document Generator into a working software system. LegalEase is designed to simplify the creation of legal documents by using Generative AI to produce customizable, editable, and professionally formatted documents.

The development process involved implementing the Streamlit frontend, FastAPI backend, Gemini AI integration, document formatting modules, editable document preview, and download functionality. The project was developed using Python-based technologies and supporting libraries specified in the project requirements.

## 2. Objectives of the Development Phase

The main objectives of the development phase were:

- To develop the user interface for entering legal document requirements.

- To implement the FastAPI backend for processing requests.

- To integrate the Gemini 1.5 Pro model for legal document generation.

- To create an editable document preview.

- To implement TXT, DOCX, and PDF export functionality.

- To apply professional formatting, logos, tables, and footers.

- To connect the frontend, backend, AI core, and document formatting modules.

- To test the complete document generation workflow.

## 3. Development Environment

The project was developed using Python and the following major technologies:

| Component | Technology |
| --- | --- |
| Programming Language | Python 3.10+ |
| Frontend | Streamlit |
| Backend | FastAPI |
| API Server | Uvicorn |
| AI Model | Gemini 1.5 Pro |
| AI SDK | Google Generative AI SDK |
| Word Generation | python-docx |
| PDF Generation | FPDF |
| Image Processing | Pillow |
| Configuration | python-dotenv |

The project document specifies dependencies including FastAPI, Uvicorn, Streamlit, python-docx, FPDF, Pillow, requests, google-generativeai, and python-dotenv.

## 4. Frontend Development

The frontend was developed using Streamlit to provide a simple and user-friendly interface. The interface allows users to enter the information required for generating a legal document.

The main input fields include:

- Document Type

- Parties Involved

- Terms and Conditions

- Effective Date

The interface also includes a Generate Document button, an editable document area, and download options for TXT, DOCX, and PDF formats.

The frontend was designed with a responsive layout and includes a project title, logo, styled document preview, and controls for editing and downloading the generated document.

## 5. Backend Development

The backend was developed using FastAPI. It acts as the communication layer between the Streamlit frontend and the Gemini AI model.

The backend contains the main application and routing components:

- main.py

- routes.py

The main.py file initializes the FastAPI application and includes the required API router. The routes.py file defines the document request structure using Pydantic and processes document-generation requests.

A POST endpoint named /generate is used to receive document information such as document type, parties, terms, and dates.

## 6. Gemini AI Integration

The core AI functionality was implemented using Gemini 1.5 Pro. The Gemini model receives structured information about the required legal document and generates the corresponding legal document content.

The AI integration is handled through the Gemini document generator module:

ai_core/gemini_generator.py

The general workflow is:

User Input → Structured Prompt → Gemini Model → Generated Legal Text → FastAPI → Streamlit Frontend

The project document describes the use of structured prompting to generate formal documents and dynamic clauses according to the supplied requirements.

## 7. Legal Document Generation

The main development functionality was the generation of legal documents from user-provided information.

Users can specify:

- Type of legal document

- Parties involved

- Terms and conditions

- Effective date

The system processes these inputs and sends them to the Gemini model. The generated content is then returned to the application and displayed to the user for review and editing.

The system supports different document types such as agreements, contracts, NDAs, lease agreements, and employment offer letters.

## 8. Document Formatting Development

Document formatting modules were developed to convert the generated legal text into professional document formats.

The project includes formatting functions such as:

- format_docx(text, doc_type)

- format_pdf(text, doc_type)

- format_html_preview(text)

The DOCX generation uses the python-docx library, while PDF generation uses FPDF. The formatting includes elements such as logos, fonts, tables, headers, and footers.

## 9. Editable Document Preview

After document generation, the generated content is displayed in the application as an editable preview.

The user can review the generated legal content and make necessary modifications before downloading it. The project uses a styled HTML preview and a text editing area to support this functionality.

This feature provides flexibility by allowing users to customize the generated content according to their requirements.

## 10. Document Export Development

The system was developed with three document export options:

- TXT – for plain-text documents.

- DOCX – for editable Word documents.

- PDF – for professionally formatted documents.

The generated DOCX document can contain a logo, formatted content, tables, and footer information. The PDF output also includes formatting and footer elements across the document pages.

## 11. Text Sanitization and Formatting

Text processing was included as part of the development process to ensure that generated content can be displayed and formatted correctly.

The project specifies a sanitize_text(text) utility for processing generated content before displaying it in the frontend. Additional formatting utilities are used for DOCX, PDF, and HTML output.

## 12. Environment and Configuration

The development environment uses a Python virtual environment and the required project dependencies. The Gemini API key is stored in an environment configuration file rather than directly in the application source.

The project specifies the use of a .env file for the Gemini API key and recommends installing the required dependencies using Python package management tools.

This configuration approach separates sensitive API configuration from the main application code.

## 13. Integration of Project Modules

During development, the major modules were integrated into a single workflow:

- User enters legal document requirements.

- Streamlit collects the input.

- The frontend sends the information to the FastAPI backend.

- FastAPI validates and processes the request.

- The Gemini AI module generates the legal document.

- Generated content is returned to the frontend.

- The content is displayed in an editable preview.

- Formatting modules prepare the document.

- The user downloads the document as TXT, DOCX, or PDF.

The project architecture describes Streamlit as the frontend, FastAPI as the backend, Gemini as the AI core, and separate formatting modules for document generation.

## 14. Development Testing

The developed system was tested through the complete document-generation workflow. Testing included entering different document types, parties, terms, and effective dates, followed by document generation using Gemini.

The generated document was checked through the preview and editing interface. The TXT, DOCX, and PDF download options were also tested along with formatting elements such as logos, footers, bullets, tables, and document layout.

## 15. Development Milestones

The development was organized into major milestones:

### Milestone 1 – Model Selection and Architecture

Gemini 1.5 Pro was selected and the overall frontend, backend, AI, and formatting architecture was established.

### Milestone 2 – Core Functionality

The legal document generation, formatting, editing, preview, and download functionalities were developed.

### Milestone 3 – API Logic Integration

FastAPI routes and the Gemini document generator were integrated to process document-generation requests.

### Milestone 4 – Frontend Development

The Streamlit interface was developed with input fields, document generation, preview, editing, and download features.

### Milestone 5 – Deployment and Testing

The frontend and backend were executed locally and the complete workflow was tested.

## 16. Development Outcome

The development phase resulted in the implementation of the major components required for LegalEase. The system provides an interface for entering legal requirements, uses Gemini AI to generate document content, provides an editable preview, and supports document export in TXT, DOCX, and PDF formats.

The developed architecture connects the Streamlit frontend, FastAPI backend, Gemini AI integration, and document formatting utilities into a unified document-generation workflow.

## 17. Conclusion

The Project Development Phase transformed the planned LegalEase design into an integrated AI-powered legal document generation system. The development included frontend implementation using Streamlit, backend development using FastAPI, Gemini AI integration, document formatting, editable previews, and multiple export formats.

The completed development provides the technical foundation for the subsequent testing and deployment stages of the project.